WeeWoo

Codebase & Documentation Review

Date: 2026-05-15
Document version: 1.0
Reviewer: Claude (Opus 4.7)

## How to read this document

The document is organised in three parts:

Cover material (this section through Prioritised Action List) — strategic-level summary, intended for leadership and contributors who only have ten minutes.

Body sections 1–7 — detailed findings, each section structured identically: an executive summary, observations, risks, and recommendations.

Identifiers — every finding has a stable ID so you can reference it in pull requests, issues, or follow-up reviews without copying text:

OB-N.M = Observation M in section N

RSK-N.M = Risk M in section N

REC-N.M = Recommendation M in section N

Effort estimates use a coarse scale: S ≈ < 1 day, M ≈ 1–5 days, L ≈ > 1 week of focused work. Likelihood and impact are rated H/M/L. Recommendations are prioritised within each section by value-to-effort ratio.

# Executive Summary

WeeWoo is a functional, shipped MVP that meets its core product promise: it aggregates emergency-services spatial data from multiple Australian jurisdictions into a single browsable map. The architecture is intentionally minimal — vanilla JavaScript, static GeoJSON, Leaflet, no backend — which is appropriate for the problem space and the deployment target (GitHub Pages + Capacitor). The product brief is clear, the build pipeline is honest about what it does, and the internal engineering guide (CLAUDE.md) is unusually thorough.

The project is, however, approaching technical-debt cliffs that will compound quickly if the next phase of work adds features without addressing foundations. Two source files (app.js, sectorisation.js) together exceed 4,000 lines with no module system, no tests, no linter, and no CI. A three-way file-sync build process keeps the GitHub Pages, web Capacitor, and Android bundles in step manually; one missed npm run build and production silently drifts from master. Frontend libraries (Leaflet, JSTS, Turf) are loaded from CDN URLs without integrity hashes or version pinning, so upstream changes — or outages — can break the app without any local change. The service worker is a stub, so the "use offline" promise in the product brief is not honoured.

Top 3 strengths

Tight, defensible scope — the product brief (PRODUCT_BRIEF.md:13-30) is explicit about what v1 is and is not. This focus shows in the codebase: there is almost no speculative architecture.

Excellent engineer onboarding documentation — CLAUDE.md covers the two-codebase build, layer schema, SES zone-facility linking, save/load architecture, and sectorisation toolchain in 232 lines. New engineers can be productive within a day.

Sound data discipline — every layer has a documented schema, a controlled FILTERS registry, and source attribution rendered in-app (app.js:1630-1650). The GeoJSON file naming convention ({org}_{level}_bld.geojson) is consistent.

Top 5 issues (full detail in the body)

| # | Issue | Refs |
| --- | --- | --- |
| 1 | No telemetry — the success metrics in PRODUCT_BRIEF.md cannot be measured | OB-5.1, RSK-5.1 |
| 2 | No automated quality gates (no tests, no lint, no CI) | OB-3.1, RSK-3.1 |
| 3 | Service worker is a stub — offline promise in v1 criteria is unmet | OB-4.1, RSK-4.1 |
| 4 | CDN-loaded geometry libraries with no integrity / pinning | OB-3.4, RSK-3.2 |
| 5 | app.js and sectorisation.js are monolithic and growing | OB-1.1, RSK-1.1 |

Overall verdict. Functional MVP with clear, addressable technical-debt cliffs ahead. Investing 2–4 weeks now on the foundations (telemetry, CI + lint, library pinning, modular split of app.js) will pay back many times over once data-coverage expansion and the offline-PWA promise are tackled. Do not pursue further feature work on the current foundation without first picking up at least items REC-3.1, REC-5.1, and REC-4.1 from the prioritised action list below.

# Cross-cutting Themes

These themes recur across multiple sections. Each cites the specific findings that contribute to it.

### Theme A — The three-way build sync is the systemic operational risk

The project maintains three copies of every web asset — root, www/, and android/app/src/main/assets/public/ — kept in step by a hand-run npm run build script (OB-1.2). The same applies to GeoJSON files. There is no automated check that the three copies are identical, no CI to enforce a build on every PR (OB-3.1), and the cache-busting mechanism is a manual ?v=N query string in index.html (OB-3.3, currently at v=4/v=5 across files). One forgotten build step ships divergent code to production. Touches sections 1, 3, 6.

### Theme B — Quality is enforced by code review alone

There are no tests, no linter, no formatter, no type system, no pre-commit hooks, and no CI/CD (OB-3.1). Combined with two files of 2,000+ lines each (OB-1.1) and silent error suppression in localStorage operations (OB-2.3), regressions can land without any automated tripwire. Touches sections 1, 2, 3.

### Theme C — The product cannot measure whether it is succeeding

PRODUCT_BRIEF.md:34-39 defines five success metrics (500 MAU, ≥3 avg layers, >40% return rate, <2% error rate, mobile share). None of them can be measured today — there is no analytics integration anywhere in app.js (OB-5.1), and the "<2% error rate" target is doubly blocked because data-load failures degrade silently into inline sidebar text with no telemetry signal (OB-4.4). The in-app feedback mechanism is a GitHub repo link (OB-5.4), filtering out the stated primary audience. This blocks every "should we" decision about feature prioritisation. Touches sections 4, 5.

### Theme D — Documentation is excellent for builders, sparse for operators and end-users

CLAUDE.md is one of the strongest engineer onboarding docs of its size that the reviewer has seen (OB-6.1). But there is no deployment checklist, no rollback procedure, no data-refresh runbook, no ADR log (OB-6.2), and the user-facing README.md is developer-only. End-users get no FAQ, no glossary of acronyms (SES/CFA/FRV/LGA/ICC/PV), no accessibility statement, and no privacy notice (OB-7.1, OB-7.2). Touches sections 6, 7.

### Theme E — Deployment fragility from manual versioning and unpinned dependencies

The cache-busting ?v=N pattern depends on a developer remembering to bump the number (OB-3.3). Critical frontend libraries (Leaflet, JSTS, Turf) are loaded from unpkg.com and cdn.jsdelivr.net URLs without subresource-integrity hashes or a lockfile equivalent (OB-3.4, OB-1.5). Either the CDN goes down or silently serves a different version, and the app breaks with no warning — and without a service worker that caches the app shell (OB-4.1), there is no fallback for an offline or stale-cache user. Touches sections 1, 3, 4.

# Prioritised Action List

The recommendations below are the highest value-to-effort actions across the whole document. Each links back to the body section where the full rationale and tradeoffs live.

| Rank | ID | Action | Suggested owner | Effort | Why it's high-value |
| --- | --- | --- | --- | --- | --- |
| 1 | REC-5.1 | Add minimal analytics (Plausible / Umami self-hosted, or GA4) capturing page view, layer-toggle events, error events | Product + 1 eng | S | Unblocks every other priority decision; cheap; one afternoon's work |
| 2 | REC-3.1 | Add ESLint + Prettier with a baseline config; add GitHub Actions workflow running lint + npm run build on every PR | Eng | S | Catches syntax errors, undefined globals, and stale-build PRs immediately. No tests needed for first value |
| 3 | REC-3.2 | Pin CDN libraries with explicit version URLs + integrity="sha384-..." SRI hashes | Eng | S | Eliminates the silent-upstream-breakage class of bugs in one PR |
| 4 | REC-4.1 | Implement service-worker caching of GeoJSON + tiles + app shell; honour the offline promise in PRODUCT_BRIEF.md:24 | Eng | M | Closes a v1 acceptance criterion; major UX win for emergency-services use case |
| 5 | REC-6.1 | Add a docs/runbooks/ directory with: deploy.md, rollback.md, data-refresh.md, incident.md | Eng lead | S | Names the failure modes before they happen; one half-day's writing |
| 6 | REC-1.1 | Split app.js into ES modules along clear seams (state, sidebar, map-layers, persistence, modals, search). Keep IIFE pattern but break files apart | Eng | M | Reduces cognitive load; enables tests; localises change risk |
| 7 | REC-2.2 | Replace try { ... } catch {} silent-suppression sites with explicit logging via a tiny logError(scope, err) helper that also feeds REC-5.1 | Eng | S | Surfaces the failures that are invisible today |
| 8 | REC-7.1 | Publish an end-user help page (in-app modal or docs/user-guide.md): glossary of acronyms, layer legend, "what to do if a layer won't load" | Product + Eng | S | Closes the gap between the technical README and a non-technical user |
| 9 | REC-3.4 | Add a lastBuildHash check on app load that warns if www/app.js differs from the deployed root build identifier | Eng | M | Eliminates the divergence class of bugs documented in Theme A |
| 10 | REC-5.2 | Add an in-app feedback button (mailto or simple form) + GitHub issue templates | Product | S | Lowers cost-of-feedback; helps reach the 500 MAU validation goal |

A full risk register appears at the end of each body section.

# Section 1 — Design Patterns & Architecture

### Executive summary

The architecture is intentionally simple: vanilla JavaScript, static JSON config, GeoJSON files, Leaflet on the client. This serves the product well — no backend means no auth, no servers, no DB migrations. But the implementation has accumulated into two monolithic files held together by a global mutable state object. The seams for a clean modular split exist conceptually but have not been drawn in code.

### Observations

OB-1.1 — Two monolithic files dominate the codebase. `app.js` is 2,265 lines (94 KB) and `sectorisation.js` is 1,935 lines (77 KB). Both are single IIFE / top-level scripts with no module system. Together they hold all client behaviour — layer loading, sidebar rendering, persistence, modals, search, sectorisation geometry, save/load, and Capacitor integration.

OB-1.2 — Three-way build artifact sync via file copy. `scripts/build.js` is a 40-line Node script that copies app.js, index.html, style.css, manifest.json, sw.js, sectorisation.js, plus icons/, geojson/, and config/ from the root into www/ and (via cap:sync) onward to android/app/src/main/assets/public/. No minification, no hashing, no integrity check. The www/app.js build artifact has a timestamp older than root app.js in the worktree the reviewer inspected, suggesting the build is not always re-run before commit.

OB-1.3 — Global mutable `state` object is the central data structure. Declared at app.js:64-74, the state object is mutated from many call sites — sidebar render, layer loaders, persistence — without a clear ownership or write-path discipline. This is the de-facto application store.

OB-1.4 — Heavy mixing of DOM, network, and business logic in single functions. ensureGroupLoaded(groupId) at app.js:645-716 does a fetch, applies a registered filter, sorts features, mutates state, and renders sidebar elements — in one function. The pattern recurs in wireLoadModal, buildLoadModalContent, and the sidebar build code at app.js:271-591.

OB-1.5 — CDN-loaded geometry libraries with no version pinning at the build layer. index.html:91-93 loads leaflet@1.9.4, jsts@2.12.1, and turf@6 (note: turf@6 is a major-range tag, not a specific version) from unpkg.com and cdn.jsdelivr.net. None of the scripts carry a integrity="sha384-..." attribute. None of these libraries are in package.json.

### Risks

| ID | Risk | Likelihood | Impact |
| --- | --- | --- | --- |
| RSK-1.1 | app.js grows past the point where any individual contributor can hold it in their head; PR review quality degrades; regressions get harder to catch | H | M |
| RSK-1.2 | A developer edits www/app.js (build artifact) directly, thinking it is source; the next npm run build silently overwrites their work | M | M |
| RSK-1.3 | CDN serves a different turf@6.x.y than was tested against; a Turf change subtly breaks centroid or polygon-in-polygon checks in sectorisation | L | H |
| RSK-1.4 | state object grows new fields without coordination; two features write the same field with different semantics | M | M |

### Recommendations

REC-1.1 — Split `app.js` along clear functional seams. Suggested modules: state.js, sidebar.js, layers.js, persistence.js, modals.js, search.js, capacitor-shim.js. Keep them as plain <script> tags (no bundler) ordered by dependency, or adopt ES modules with <script type="module">. Value: dramatic reduction in cognitive load; enables targeted testing; localises change risk. Effort: M (2–4 days). Tradeoff: requires a coordinated PR; risk of merge conflicts during the split — schedule a freeze window.

REC-1.2 — Add a build-output check to CI. A simple GitHub Action diffs app.js against www/app.js (modulo the inlined config replacement) and fails the PR if they diverge. Value: eliminates RSK-1.2. Effort: S. Tradeoff: introduces a hard requirement to run npm run build before pushing — some friction, but the right friction.

REC-1.3 — Encapsulate `state` behind a thin module. Even without rewriting consumers, exporting getState, setLayerEnabled, etc. from a state.js module would create an audit point for all writes. Value: prepares the ground for REC-1.1; makes telemetry hookup easier. Effort: S–M. Tradeoff: the migration touches many call sites; do it incrementally.

# Section 2 — Code Quality

### Executive summary

The code is readable and well-commented at the block level (section banners are excellent) but has no function-level documentation, inconsistent indentation, and a handful of silent-failure sites. The code does the right thing in most places — escapeHtml is used in interpolations — but relies entirely on developer discipline, with nothing automated to enforce the discipline.

### Observations

OB-2.1 — No JSDoc anywhere. A grep for /** across app.js and sectorisation.js returns zero function-level doc blocks. ensureGroupLoaded is async and returns a Promise; nothing tells a new reader that without reading the body.

OB-2.2 — Magic numbers without rationale. Examples: snap tolerances 10/8/6/4 px at sectorisation.js:78-83; SLIVER_AREA_M2 = 100 (no comment on why 100 m² is the threshold); BATCH = 12 at app.js:719 (DOM-render batch size); the four text-size scale factors 0.85, 1.0, 1.15, 1.3 at app.js:171-176.

OB-2.3 — Silent error suppression. app.js:1841 and app.js:1960 contain try { ... } catch {} blocks that swallow exceptions from localStorage and sectorisation save operations. If a user's storage is full or a save name is malformed, the operation silently no-ops and the user has no feedback.

OB-2.4 — `innerHTML` is used at ~14 sites in `app.js`. Most are safe (controlled ICONS constants, hardcoded strings, or escapeHtml-wrapped interpolations — confirmed at app.js:1976-1984). But the pattern relies on developer discipline at every site. A future site that interpolates a GeoJSON property value (e.g. a popup field) without escapeHtml would be an injection vector. The risk is pattern-level, not site-level.

OB-2.5 — Inconsistent indentation. app.js and sectorisation.js mix 2-space and (occasionally) 4-space indentation; this is a strong signal that no formatter is configured.

### Risks

| ID | Risk | Likelihood | Impact |
| --- | --- | --- | --- |
| RSK-2.1 | A future contributor (or AI assistant) adds an unsafe innerHTML interpolation; a malformed GeoJSON nameKey becomes script execution | L | H |
| RSK-2.2 | The next person to need to tune snap tolerance has no rationale to reason from and changes the values incorrectly, breaking sectorisation | M | M |
| RSK-2.3 | Silent localStorage failures hide an emerging quota issue until a user complains they "lost all their saves" | M | M |

### Recommendations

REC-2.1 — Add JSDoc to non-trivial functions in `app.js` and `sectorisation.js`. Particularly: the async data-loading pipeline, the sector-compute algorithm, and the save/load schema functions. Value: documents the algorithm without adding a doc site. Effort: M. Tradeoff: time investment; less valuable if REC-1.1 lands first (smaller modules are self-documenting).

REC-2.2 — Replace silent catches with explicit logging. A 5-line helper logError(scope, err, context) that console.warns in dev and (after REC-5.1 lands) emits a telemetry event in production. Value: the ones that matter become visible; the ones that don't become explicit no-ops. Effort: S. Tradeoff: none meaningful.

REC-2.3 — Comment magic numbers with rationale. A one-line // 10 px = roughly a fingertip on a standard DPI screen; users found 12 too forgiving on iPad is worth more than the value itself. Effort: S.

REC-2.4 — Adopt Prettier; commit the baseline reformat as a single PR. Add a .prettierrc and npm run format. Effort: S. Tradeoff: one ugly diff in git blame, mitigated by adding the formatting commit to .git-blame-ignore-revs.

# Section 3 — Engineering Standards

### Executive summary

The engineering scaffolding is the weakest area of the project. No tests, no linter, no formatter, no type system, no pre-commit hooks, no CI. The build process is a file-copy script; cache-busting is a manual integer bump. Three of the highest-priority recommendations in this document live in this section because the leverage from automated tripwires is enormous compared to the cost.

### Observations

OB-3.1 — Zero automated quality gates. No test/, __tests__/, *.test.js, or *.spec.js. No .eslintrc, .prettierrc, or any equivalent. No lint or test script in package.json. No .github/workflows/. No husky/ or .husky/. No tsconfig.json.

OB-3.2 — Deployment is a direct push to `master`. GitHub Pages rebuilds automatically on push. There is no staging environment and no preview deploy for PRs.

OB-3.3 — Cache-busting via manual `?v=N`. Confirmed in index.html:11, 94, 95: style.css?v=5, sectorisation.js?v=3, app.js?v=4. The three numbers are decoupled. The mechanism depends on a developer remembering to bump the number on every meaningful change.

OB-3.4 — CDN libraries with no integrity hashes. index.html:91-93 loads Leaflet, JSTS, Turf from CDN without integrity or crossorigin attributes. turf@6 is a major-range tag that auto-updates within v6.x.

OB-3.5 — Build output drift is undetectable. Nothing in the repo verifies that www/app.js is the build product of root app.js. A force-push or merge with conflicts can produce inconsistent state.

### Risks

| ID | Risk | Likelihood | Impact |
| --- | --- | --- | --- |
| RSK-3.1 | A syntax error or undefined reference reaches production because no linter ran on the PR | M | H |
| RSK-3.2 | CDN-served library auto-update breaks the app silently | L | H |
| RSK-3.3 | A developer forgets the ?v=N bump; users see a mix of cached old JS and new CSS | M | M |
| RSK-3.4 | www/ build artifacts in master diverge from source; production serves stale JS while engineers think master is live | M | H |

### Recommendations

REC-3.1 — Add a baseline CI workflow. GitHub Actions: on every PR, run npm install, npm run lint (with ESLint defaults + a small recommended config), and npm run build then git diff --exit-code to assert the build is current. Value: catches RSK-3.1, RSK-3.3, and most of RSK-3.4 in one PR. Effort: S (half a day). Tradeoff: PR friction; mitigated by making the lint config permissive at first and tightening over time.

REC-3.2 — Pin CDN libraries. Replace turf@6 with the exact version currently tested against (e.g. turf@6.5.0), and add integrity="sha384-..." and crossorigin="anonymous" to all three CDN scripts. The hashes can be generated by openssl dgst -sha384 -binary | openssl base64 -A. Value: closes RSK-3.2 entirely. Effort: S. Tradeoff: intentional friction when intentionally upgrading — that is the point.

REC-3.3 — Add a `prepush` hook that runs `npm run build`. Husky + a single-line hook. Catches the "forgot to build" case before the push reaches the remote. Value: addresses RSK-3.4 at the source. Effort: S. Tradeoff: marginal slowdown on push; can be bypassed with --no-verify in emergencies.

REC-3.4 — Add a build-identifier check at app start. app.js reads a BUILD_HASH constant inlined at build time and logs it on startup; in production it can compare against a meta tag in index.html and warn if they differ. Value: runtime detection of build divergence. Effort: M. Tradeoff: adds a small piece of build-time machinery; consider after REC-3.1 lands.

REC-3.5 — Tests, eventually. Start with one or two characterisation tests on sectorisation.js (compute sectors from a known input GeoJSON; assert area conservation). Value: prevents geometry regressions, which are the highest-stakes bugs in this codebase. Effort: M. Tradeoff: the smallest viable test setup will still require Node-side JSTS+Turf — non-trivial to wire up.

# Section 4 — User Experience

### Executive summary

The UX is clean and credible but has several gaps that matter for an emergency-services audience: no offline support despite the v1 promise, no global error UI for network failures, and a few accessibility lapses on the search input and logo. The footer button density risks overflow on small screens. None of the gaps are difficult to close.

### Observations

OB-4.1 — Service worker is a stub. `sw.js` is 17 lines, registers cleanly, and does nothing: install/activate handlers are present, the fetch handler is () => {}. Header comment is candid: "no caching implemented yet". The v1 done-criterion at PRODUCT_BRIEF.md:24 ("can be installed as a PWA and used offline for previously loaded layers") is not met.

OB-4.2 — Accessibility lapses on the search input and logo. The global search at index.html:25-31 has a placeholder but no aria-label. The onboarding logo <img> at index.html:61 has alt="Wee Woo Map Friend" (good), but the header logo (rendered via inline text spans at index.html:20) provides no accessible name to assistive tech for the visual logo. Modal dialogs do have role="dialog" and aria-modal="true" (index.html:58) — that part is solid.

OB-4.3 — Footer overflow risk on small screens. Nine footer buttons in index.html:39-48 (docs, contact, settings, pins, save, load, sectorise, flip, reset) are arranged in a row with no flex-wrap in the relevant CSS. On a 320 px viewport (e.g. older Android), horizontal scrolling or clipping is likely.

OB-4.4 — No global error UI. Data-load failures surface as the inline text "Failed to load data" inside a sidebar group (app.js:709). There is no top-level toast/banner for "you appear to be offline" or "this layer is unavailable today". For an emergency-services use case, the silent-degradation pattern is risky.

OB-4.5 — Onboarding overlay focuses only on state selection. The state-picker overlay at index.html:58-79 is shown once. There is no first-run tour for the sidebar tree, search, save/load, or sectorisation — which are the features most likely to confuse a non-technical user.

### Risks

| ID | Risk | Likelihood | Impact |
| --- | --- | --- | --- |
| RSK-4.1 | A user on patchy connectivity (the exact scenario emergency-services use implies) opens the app and gets a blank or partially-loaded sidebar with no clear cause | H | H |
| RSK-4.2 | Screen-reader users cannot describe the search input or page header logo; accessibility complaints from a government audience | L | M |
| RSK-4.3 | A user on a small phone cannot see all footer buttons; cannot reach "save" or "reset" | M | M |
| RSK-4.4 | New users abandon because the sidebar tree's interactions (state → group → toggle) are not signposted | M | M |

### Recommendations

REC-4.1 — Implement service-worker caching. Workbox-style precache of app shell (index.html, app.js, style.css, sectorisation.js, CDN libs); runtime cache for geojson/** (stale-while-revalidate) and for OSM tiles (cache-first with size cap). Value: closes RSK-4.1, satisfies a v1 acceptance criterion, and is a major credibility win for the target audience. Effort: M (2–3 days including testing). Tradeoff: adds complexity to cache-invalidation — must coordinate with the ?v=N strategy or replace it.

REC-4.2 — Add `aria-label="Search all layers"` to the search input; add an SR-only span describing the header logo. Effort: S (minutes). Tradeoff: none.

REC-4.3 — Wrap the footer in a `flex-wrap: wrap` container or paginate at < 360 px. Effort: S.

REC-4.4 — Add a global error/status banner. A single <div id="app-status"> toggled by helpers like showError("Network unavailable — showing cached data") and showInfo(...). Effort: S.

REC-4.5 — Add a 60-second guided tour on first run. Sequence: sidebar → search → save → sectorise. Use a tiny library (Shepherd.js) or hand-roll with overlays. Effort: M. Tradeoff: maintenance overhead — every new feature wants a tour stop.

# Section 5 — Product Management

### Executive summary

The product brief is genuinely good — sharp scope, named audiences, explicit "what v1 is not", and quantitative success metrics. The execution gap is that none of those metrics can be measured today. Without telemetry, the v1 success criteria are aspirational. Layer coverage is also uneven across states, reflecting the project's VIC origin.

### Observations

OB-5.1 — No telemetry of any kind. No gtag, no Plausible, no Segment, no Mixpanel, no custom-event code path. Searches of app.js for analytics-related identifiers return nothing. Every metric in PRODUCT_BRIEF.md:34-40 is unmeasurable.

OB-5.2 — No version history or changelog. package.json is frozen at version "1.0.0". There is no CHANGELOG.md. The cache-busting integers (?v=4, ?v=5) are the closest thing to a version, and they are decoupled per file.

OB-5.3 — Coverage imbalance across states. VIC has 14 GeoJSON files (SES zones/facilities, ambulance, police, CFA, FRV, LGAs, plus 8 flood overlays). NSW/QLD/SA/TAS/WA have 6–9 each. NT has 6; ACT has 3. The v1 coverage roadmap (PRODUCT_BRIEF.md:46-53) commits to adding police data to 7 jurisdictions; this work appears incomplete.

OB-5.4 — In-app feedback path is GitHub-only. The "Contact" modal links to GitHub issues / a repo URL (app.js:1643+). There is no email link, no embedded form, and no NPS prompt. This filters feedback to GitHub-comfortable users — i.e. not the stated primary audience.

OB-5.5 — No issue or PR templates in `.github/`. No .github/ISSUE_TEMPLATE/ directory, no .github/PULL_REQUEST_TEMPLATE.md. New external contributors get no guidance.

### Risks

| ID | Risk | Likelihood | Impact |
| --- | --- | --- | --- |
| RSK-5.1 | The project ships features without knowing whether anyone uses them; effort is misallocated for months | H | H |
| RSK-5.2 | The v1 success metrics in PRODUCT_BRIEF are quietly abandoned; product loses its prioritisation anchor | M | M |
| RSK-5.3 | Non-VIC users feel the product is "not for them" because coverage is thin; word-of-mouth growth stalls | M | M |
| RSK-5.4 | A real bug from a user goes unreported because raising a GitHub issue is too high a bar | M | M |

### Recommendations

REC-5.1 — Add minimal analytics. Strong recommendation for Plausible (or self-hosted Umami) — both are privacy-respecting, GDPR-friendly, and require no cookie banner, which matters for a government-adjacent audience. Track: page view, layer_toggle (with state_code and group_id), save_created, save_loaded, sectorise_started, sectorise_committed, and an app_error event fed from REC-2.2. Value: unblocks every prioritisation decision. Effort: S. Tradeoff: modest privacy footprint — disclose in a new privacy notice (REC-7.2).

REC-5.2 — Add an in-app feedback button. Either a mailto: link or a one-click form (Tally / Formspree). Plus three GitHub issue templates: bug report, layer request, data correction. Effort: S.

REC-5.3 — Adopt semantic versioning + CHANGELOG. Bump package.json version on each release; maintain a Keep-A-Changelog-style CHANGELOG.md. Replace per-file ?v=N with a single version constant injected at build time. Effort: S–M. Tradeoff: discipline overhead.

REC-5.4 — Define a per-state coverage target for the next quarter and surface it in the PRODUCT_BRIEF roadmap table with explicit dates. Effort: S (product work, not engineering).

# Section 6 — Technical System Documentation

### Executive summary

CLAUDE.md is the standout document in the repo — it covers the build pipeline, layer schema, SES linking, save/load architecture, and sectorisation toolchain with precision and brevity. The gaps are predictable: the document is builder-focused, not operator-focused. There is no deployment checklist, no rollback procedure, no incident playbook, no data-refresh runbook, no decision log, and no architecture diagram.

### Observations

OB-6.1 — `CLAUDE.md` covers the build, schema, and tool architecture well. The two-codebase warning (lines 5–14), layer config reference (42–70), boundary data source table (78–103), sectorisation library stack (177–191), and localStorage key map are all clear and accurate.

OB-6.2 — Operational documentation is absent. No deployment checklist (the only deployment reference is the cache-busting paragraph at lines 107–114). No rollback procedure for a bad deploy. No incident response template for "production map shows wrong CFA boundary". No data-refresh runbook for the quarterly task of pulling updated GeoJSON from the ArcGIS source.

OB-6.3 — No architecture or data-flow diagram. A 1-page diagram showing "ArcGIS REST → exported GeoJSON → geojson/ → scripts/build.js → www/ → GitHub Pages / Capacitor / Android" would replace 200 lines of prose for a new contributor.

OB-6.4 — No ADRs / decision log. Decisions like "static GeoJSON over a backend", "JSTS for noding rather than Turf alone", "manual ?v=N cache-busting", "Capacitor over React Native" are encoded only in the code that resulted. A future contributor will reopen each question because the rationale is invisible.

OB-6.5 — `sectorisation.js` algorithm is undocumented at the function level. The polygon-subdivision approach (line union → JSTS noder → JSTS polygonizer → sliver filter → name & colour assignment) is the most complex algorithm in the project and has only the file-header comment and inline // notes. A new contributor faces a 1,935-line read with no map.

### Risks

| ID | Risk | Likelihood | Impact |
| --- | --- | --- | --- |
| RSK-6.1 | A bad deploy lands at 5 pm on a Friday and the on-call doesn't know how to roll back | M | H |
| RSK-6.2 | Quarterly data refresh stalls because the procedure lives in one person's head; data goes stale | M | M |
| RSK-6.3 | A future change to sectorisation introduces a subtle geometry bug because the contributor didn't understand the noding step | M | H |
| RSK-6.4 | Time is repeatedly spent debating already-decided architectural choices | M | L |

### Recommendations

REC-6.1 — Add `docs/runbooks/`. Four short files: deploy.md, rollback.md, data-refresh.md (ArcGIS query → GeoJSON normalisation → three-way sync), incident.md (page who, where to look, what to revert). Each can be one page. Value: addresses RSK-6.1 and RSK-6.2 together. Effort: S.

REC-6.2 — Add a 1-page architecture diagram. Mermaid in docs/architecture.md is enough. Effort: S.

REC-6.3 — Start an ADR log. docs/adr/0001-static-geojson-no-backend.md and similar. Use the Michael Nygard template. Five to eight short ADRs cover the major decisions. Effort: S–M. Tradeoff: none meaningful.

REC-6.4 — Add an algorithm overview at the top of `sectorisation.js`. A 20-line comment block describing the noding/polygonize pipeline and why JSTS is needed alongside Turf. Effort: S.

# Section 7 — User Documentation

### Executive summary

There is essentially no end-user documentation. The README.md is written for developers adding layers. The in-app "Docs" modal renders a legend and data-source list but does not explain what SES zones are, what a "brigade response boundary" means, or how to use save/load. There is no LICENSE file, no accessibility statement, and no privacy notice. For a public, government-adjacent product, these are not optional.

### Observations

OB-7.1 — No user-facing README or help page. README.md is developer-oriented (build, layer config, GeoJSON paths). The Docs modal in-app shows source attribution but no how-to and no glossary.

OB-7.2 — No accessibility statement, no privacy policy. Both are expected by Australian government audiences (WCAG 2.1 AA reference; privacy notice on data collection).

OB-7.3 — No LICENSE file at repo root. Without an explicit license, the default in most jurisdictions is "all rights reserved", which is not consistent with the project's open-source / public-data posture.

OB-7.4 — Acronyms are unexplained. SES, CFA, FRV, LGA, ICC, PV, ACTES, NSWRFS, DFES — all appear in the UI and config with no glossary. Citizens outside the emergency-services community will not know these.

OB-7.5 — Data-source attribution in-app is good. app.js:1630-1650 renders per-layer source and CC-BY links cleanly. This is a strength to preserve through any refactor.

### Risks

| ID | Risk | Likelihood | Impact |
| --- | --- | --- | --- |
| RSK-7.1 | A citizen user opens the app, sees "FRV Coverage" and has no idea what FRV is; bounces | H | M |
| RSK-7.2 | A government stakeholder asks for the accessibility statement before approving internal recommendation; the project is excluded from a directory | L | M |
| RSK-7.3 | A contributor or fork uses the code commercially under uncertain license terms; legal exposure | L | M |
| RSK-7.4 | Privacy questions emerge once REC-5.1 (analytics) lands; the project has no policy to point to | M | M |

### Recommendations

REC-7.1 — Publish a user guide. Either an in-app modal expansion (the "Docs" button already exists at index.html:40) or a docs/user-guide.md rendered as a help page. Must include: glossary of acronyms, layer legend, how to save and share a view, how to interpret SES zones vs facilities. Effort: S. Tradeoff: ongoing maintenance as features change.

REC-7.2 — Add a one-page accessibility statement and privacy notice. Privacy notice becomes load-bearing once REC-5.1 (analytics) lands; pair them in the same PR. Effort: S. Tradeoff: commits the project to a WCAG conformance level — start at 2.1 AA "partial" with honest gap-acknowledgement rather than over-claim.

REC-7.3 — Add a `LICENSE` file. Recommend MIT for the application code; preserve CC-BY references for data attribution separately. Effort: S (minutes).

REC-7.4 — Add a glossary section to the new user guide. Map every acronym in config/layers.json and the UI to a one-sentence definition. Effort: S.

# Appendix A — Methodology

This review is a static analysis: file reads, grep, and small directed exploration. The application was not run, the UI was not exercised in a browser, and the Android build was not produced. Where the report makes claims about runtime behaviour (e.g. "service worker registers but caches nothing"), the claim is sourced from the file contents (sw.js is 17 lines of which the install/activate/fetch handlers are visible) rather than runtime observation.

Files inspected in full: `CLAUDE.md`, `README.md`, `PRODUCT_BRIEF.md`, `index.html`, `sw.js`. Files inspected in part with grep and targeted reads: `app.js`, `sectorisation.js`, `style.css`, `scripts/build.js`, `config/layers.json`, `package.json`.

Findings are sourced to file paths and line numbers wherever the evidence is specific. Where a finding generalises across many sites (e.g. OB-2.4 on innerHTML), it is labelled as a pattern-level concern rather than a single bug.

# Appendix B — Identifier Index

For ease of cross-referencing in pull requests and follow-up reviews.

Observations: OB-1.1, OB-1.2, OB-1.3, OB-1.4, OB-1.5, OB-2.1, OB-2.2, OB-2.3, OB-2.4, OB-2.5, OB-3.1, OB-3.2, OB-3.3, OB-3.4, OB-3.5, OB-4.1, OB-4.2, OB-4.3, OB-4.4, OB-4.5, OB-5.1, OB-5.2, OB-5.3, OB-5.4, OB-5.5, OB-6.1, OB-6.2, OB-6.3, OB-6.4, OB-6.5, OB-7.1, OB-7.2, OB-7.3, OB-7.4, OB-7.5.

Risks: RSK-1.1, RSK-1.2, RSK-1.3, RSK-1.4, RSK-2.1, RSK-2.2, RSK-2.3, RSK-3.1, RSK-3.2, RSK-3.3, RSK-3.4, RSK-4.1, RSK-4.2, RSK-4.3, RSK-4.4, RSK-5.1, RSK-5.2, RSK-5.3, RSK-5.4, RSK-6.1, RSK-6.2, RSK-6.3, RSK-6.4, RSK-7.1, RSK-7.2, RSK-7.3, RSK-7.4.

Recommendations: REC-1.1, REC-1.2, REC-1.3, REC-2.1, REC-2.2, REC-2.3, REC-2.4, REC-3.1, REC-3.2, REC-3.3, REC-3.4, REC-3.5, REC-4.1, REC-4.2, REC-4.3, REC-4.4, REC-4.5, REC-5.1, REC-5.2, REC-5.3, REC-5.4, REC-6.1, REC-6.2, REC-6.3, REC-6.4, REC-7.1, REC-7.2, REC-7.3, REC-7.4.

— End of report —